**CS 3240 - Sprint Report TA: Chen / Team: B-11 / Sprint: 3**

**Sprint Reflection Questions**

1. What was specifically accomplished during the past sprint?

* During the past three weeks our team has looked for participants and has been soliciting participants.
  + We have completed the requirements elicitation document.
* Additionally, other members of our team have completed working on features for the application.
  + Thomas has finished work on Google Sign-in and Heroku deployment
  + Aditya has started to work on Amazon Storage and finished Heroku Deployment
  + Andrew kept track of issues
  + Zach finished the homePage and added more issues to the system
  + Charles added screens for common user and site admin

2. What challenges did you encounter?

* There were no specific challenges for creating the Django app, but we did have a problem with deployment.
  + We then held a group FaceTime to debug and solve the deployment issues and we were successfully able to deploy.

3. Do you anticipate any specific challenges in the next sprint?

* The next sprint, we hope to start earlier on 3-rd party integrations in case if there are complex bugs that we cannot solve immediately.

4. Is there anything you need from the staff right now?

* At this stage, we are managing well with the resources and guidance provided. However, we may seek advice on balancing the project's scope with our time constraints as we further define our requirements.